## Slide 1: Sprint 0 Retrospective
What went well:
The Initial collaboration was well placed and the complete product backlog was created. [0 votes]
Project OPL has been identified on daily basis and is transparent with client on this [0 votes]
Good Knowledge of PPGPL Infrastructure and as well getting POC for specified service line has been identified [0 votes]
What didn't go well:
Still users from DTIAPM dont have access to ADO . there are multiple user created with the same user id created . [0 votes]
Bosch DT team still doesn't have the information for the source of data to be ingested to cloud. ( PPAPS105/ PHD Shadow ) [0 votes]
Not still having information on PPGPL to Azure connectivity . VPNGW / Azure Firewall still in progress [0 votes]